# Dead Signal

Accessibility Plan

Jharek

Version 1.1 · 2026-07-06

Table of Contents

| Version | 1.1 |
| --- | --- |
| Status | Living — some features shipped, an option set + audits remain |
| Last updated | 2026-07-06 |
| Owner | Jharek (design/QA) |
| Standard | WCAG 2.2 AA (baseline) |
| Companion docs | PRD · Art Bible · Audio Bible · Technical Design |

Purpose. How Dead Signal is made playable by as many people as possible, and how we verify it. The good news up front: because the game is reading + tapping with no reflex demands, it starts from a strong accessibility position, and several features are already shipped. This plan credits those, then scopes the gaps to a WCAG 2.2 AA baseline. PRD priority: P1.

## Table of contents

- What’s already in place

- Principles & standard

- Visual

- Motor

- Timing & pacing

- Hearing

- Photosensitivity

- Cognitive

- Screen readers & semantics

- Content & trauma notes

- The Options roadmap

- Testing & audit checklist

- Risks & appendix

## 1. What’s already in place

Verified in src/DeadSignal.jsx / index.html — these are shipped, not aspirational:

- No reflex, ever. The game is tap/click decisions only; there is no timing-based fail state. The real-time day gates were designed and then dropped (STORY.md changelog #8), so nothing rushes the player.

- prefers-reduced-motion is honored. A global media query (KEYFRAMES_FI) collapses all animation and transition durations to ~0 when the OS requests reduced motion — so the fade-ins, sigpulse, and the Signal flicker all quiet down automatically. This is also our first line of defense on photosensitivity (§7).

- Fully playable muted. All critical information is textual/visual; audio is purely additive (Audio Bible §8). Nothing is audio-only.

- Pause freezes the dialogue. Pausing halts the message queue mid-beat and resumes it — a comfort and cognitive-load feature, not just a menu.

- Native, focusable controls. Choices and menu items are real <button> elements — keyboard- focusable and activatable by default. Some already carry aria-labels.

- Color is not the sole carrier for risk. Risk tiers show a text tag ([LOW]/[MED]/[HIGH]/   [COSTLY]) alongside color, and resource deltas are labeled ([+N Food]) — meaning is not color-dependent.

- Save anywhere. Progress persists per slot and resumes at a safe point — no long unsaved stretches.

That’s a strong baseline. The rest of this plan hardens it and fills the gaps.

## 2. Principles & standard

- Baseline: WCAG 2.2 AA. Where a criterion is cheap to exceed (AAA), we take it.

- Console/platform readiness. If the game is ever wrapped for consoles, their accessibility guidelines (Xbox/PlayStation/Nintendo) largely overlap WCAG for a text UI; the CVAA is more relevant to real-time comms than to a single-player narrative game, but its spirit (text alternatives, configurable UI) is honored here.

- Accessibility is a design stance, not a toggle. The no-reflex core (§4) and muted-playability (§6) are structural, not bolted-on.

## 3. Visual

Contrast (measured against the #070707 canvas):

| Foreground | Use | Ratio | WCAG |
| --- | --- | --- | --- |
| #4a9e6b signal-green | accent, choices, live text | ≈ 6.1 : 1 | ✅ AA normal & large (AAA large) |
| #c8b896 parchment | Case File evidence | ≈ 9 : 1 | ✅ AA/AAA |
| #7a7a7a mid-grey | secondary text | ≈ 4.7 : 1 | ✅ AA normal (borderline) |
| #6a6a6a dim-grey | de-emphasized labels | ≈ 3.7 : 1 | ⚠️ fails AA for small text |

Action: audit every use of the dimmest greys (#6a6a6a and below). Where they carry real text at small sizes, brighten to ≥ #7a7a7a (AA) or promote to large text. Purely decorative/disabled text can stay but should be verified as non-essential.

Other visual work: - Text scaling. The UI uses rem/clamp() sizing (good), but there is no in-game text-size option yet. Add a size/scale control; verify layout holds at 200% zoom (WCAG 1.4.4) without loss. - Reflow. Confirm the phone layout reflows to 320px CSS width with no horizontal scroll (WCAG 1.4.10) — it’s already phone-first, so this should largely hold; verify. - Dyslexia-friendly option. Offer an alternate readable font (e.g. Atkinson Hyperlegible) as an option — note this trades against the IBM Plex Mono terminal aesthetic (Art Bible §4), so it’s a toggle, not the default. - Focus visibility. Ensure a clear, high-contrast focus indicator on every control (WCAG 2.4.7 / 2.4.11) — native buttons help, but the custom dark styling must not suppress the focus ring.

## 4. Motor

- No-reflex (shipped). No action requires speed, timing, dragging, or precise gestures. This clears the hardest motor barriers by design (WCAG 2.5.x).

- Touch targets. Verify choice/menu buttons meet ≥ 44×44 px (WCAG 2.5.8 AA target size); widen padding where the tight terminal styling makes them short.

- Full keyboard operability. Native buttons are focusable; complete the pass: a logical tab order, no keyboard traps (WCAG 2.1.1/2.1.2), Enter/Space activation, and the Case File / pause overlays returning focus sensibly on close.

- No path-dependent gestures. Nothing needs a swipe or multi-touch; keep it that way.

## 5. Timing & pacing

- Pause-freezes-dialogue (shipped) and no forced timeouts (real-time gates dropped) satisfy WCAG 2.2.1 comfortably.

- Text-speed / instant reveal — the key gap. Messages currently stream at a fixed human pace (scheduleMessages, NOTIF_DELAY). Add an Options control: Slow / Normal / Fast / Instant, and a tap-to-complete (tap reveals the rest of the current line immediately). This helps slow readers, fast readers, and screen-reader users alike, and is the single highest-value a11y add.

- No auto-advancing content that can’t be paused — confirm every timed reveal is pause-covered.

## 6. Hearing

Strong by construction:

- Muted-playable (shipped). Every audio cue has a non-audio counterpart: a message renders as text; a resource sting mirrors a HUD number change; the completion chord accompanies a completion screen.

- The Signal cue is audio-visual (shipped). The signal() distortion is always paired with the on-screen sigFlicker (Art Bible §5.2 / Audio Bible §5.2), so deaf/HoH players still receive the “the Signal is here” beat.

- The Echo recovery cue needs a visual equivalent — Expansion v2 · build: PLANNED. Echoes surface by a story-gated audio cue — a sibling of the existing signal() distortion (STORY.md §3). Because that cue signals an Echo is recoverable here, it must ship paired with an on-screen counterpart, exactly as the Signal cue is paired with sigFlicker — so a deaf/HoH or muted player never misses that a fragment is present. All Echo content is textual (2–4 lines of found text, read on the board), so recovery and reading are already fully playable muted; this only extends the existing “audio cue always has a visual twin” rule to the new cue. Verify in the muted playthrough.

- No spoken dialogue, so captions/subtitles are not required — but if voiced content is ever added, it must ship with captions.

- Action: make sure the visual counterparts are sufficient on their own (test a full playthrough with sound off — now including the Echo cue and Echo text), and consider optional haptics (§11) as an added non-audio channel on mobile.

## 7. Photosensitivity

The one area needing an explicit audit, because the Signal identity is built on green glow + flicker.

- Already dampened: prefers-reduced-motion collapses the flicker/pulse durations (§1), so motion-sensitive users on OS reduced-motion already get a calmer screen.

- Audit (WCAG 2.3.1): measure the sigFlicker and any bright-green #7fffa0 flashes against the general flash threshold — no more than 3 general flashes per second, and limited area/ luminance change. The cue is brief and infrequent (story-gated), which helps, but it must be measured, not assumed.

- Add a “reduce flashing” toggle (independent of OS reduced-motion) that replaces the flicker with a static, non-flashing indicator (e.g. a steady border tint) while keeping the meaning of the Signal beat.

- Never stack the flash with a full-screen luminance jump.

- Expansion v2 — fold the Echo cue into this audit · build: PLANNED. The Echo recovery cue’s visual twin (§6) is planned as a sibling/extension of the Signal distortion. If it reuses or extends the sigFlicker/green-glow visual, it falls under the same WCAG 2.3.1 audit — measure it for flash rate, area, and luminance change, and make sure the “reduce flashing” toggle and OS reduced-motion damp it too (an Echo present should still be legible with flashing reduced). If it ships as a distinct visual, audit it on its own terms; either way it is in scope, not assumed safe.

## 8. Cognitive

- The Case File is a comprehension aid. It externalizes memory — known facts, open questions, and the contradictions that drive the mystery — so players don’t have to hold the plot in their head. Treat it as an accessibility feature and keep it clear and consistent.

- Plain, consistent patterns. One interaction model (read → choose), consistent button styling, consistent HUD registers, no hidden mechanics. Keep it.

- Save-anywhere + resume-safe reduces the penalty for interruptions.

- Optional simplified motion/quiet mode (ties to §7) for lower sensory load.

- Reading load. The text-speed/instant option (§5) is also a cognitive-load lever.

- Expansion v2 — the structural advantage holds · build: PLANNED. The added content (Echoes, region sub-stories, truth-by-assembly, the deepened prologue) is authored text and Case File entries — reading and tapping, no new mechanics (STORY.md §5, §9 carve-out). It adds no reflex demand, no timing fail state, and nothing that can’t be paused: every new beat is read at the player’s pace, the pause still freezes the dialogue (§5), and the Case File still externalizes the (now larger) plot so it need not be held in the head. The heavier emotional load (§10) is the thing that rises, not the interaction load — the game’s core accessibility posture is unchanged.

## 9. Screen readers & semantics

The gap that needs the most engineering:

- Live regions for incoming messages. New chat messages stream in via timers; they must be announced. Wrap the chat log in an aria-live="polite" region (or announce each new message) so a screen-reader user hears the conversation as it arrives — this is essential for a text game.

- Semantic structure. Headings/landmarks for menus, the Case File, and the chat; buttons already native. Ensure the reading order matches the visual order (narration → choices).

- Labels. Extend the existing aria-labels to every control; give HUD registers accessible names (e.g. “battery 34 percent” not just “34%”). Icons/glyphs get text alternatives.

- State changes announced. Resource changes, a new Case File entry, and phase transitions should be perceivable without sight.

- Expansion v2 — the new board content inherits every rule · build: PLANNED. The new ECHOES Case File category and truth-by-assembly (STORY.md §6) are additional board/journal content and must meet the same bar as the existing categories: keyboard-navigable, screen-reader friendly, and readable against the #070707 canvas (the §3 contrast/scaling work and the §5 text-speed/instant- reveal option all apply to Echo text and assembled truths too). Two specifics: (1) an unlocked Echo entry announces as a new Case File entry like any other, and its 2–4 lines read in visual order; (2) truth-by-assembly — where the Journal visibly assembles evidence → deduction → TRUTH as the 2–3 supporting pieces are found — must announce the assembling state changes (a new supporting piece added, and the moment a TRUTH resolves) so a non-sighted player perceives the deduction, not just the final result. Keep locked (???) placeholders labeled as such.

- Test with real AT: VoiceOver (iOS/Safari) and NVDA/TalkBack.

## 10. Content & trauma notes

Dead Signal deals in heavy material — an outbreak, grief, bodies (by absence), self-erasure, and a philosophical horror about the loss of self. Accessibility includes psychological access:

- Provide a brief, spoiler-safe content note at the outset (themes: survival horror, grief, loss of identity) so players can make an informed choice — without spoiling the twist.

- Keep the existing restraint (no gore, no staged bodies — STORY.md §4) as a deliberate harm- reduction choice.

- If distributed on storefronts, mirror these in the store’s content descriptors.

Expansion v2 — raised emotional intensity · build: PLANNED. The Echoes and the unchosen thread (STORY.md §2, §3, §5) push the emotional register harder than the shipped build, so the content-notes surface must widen to cover them (still spoiler-safe — themes named, twist withheld). Add coverage for:

- A child among the uploaded (Theo) — the game’s hardest line by design; the prologue second act also implies child loss by object (a child’s shoe as a trace of those who didn’t make it, STORY.md §8). Flag harm to / endangerment of children as a theme.

- Regret / irreversible consent (Priya, the regretter who recanted too late) — a theme of a choice that can’t be un-made.

- The left-behind / “unchosen” (Marcus’s cut loved one; a city died so 143 were saved; you signed who wasn’t) — survivor’s guilt and moral culpability for others’ deaths.

- The un-selected dying (Rosa’s ward — those given no slot, kept only comfortable) — death of the vulnerable / triage.

These sit alongside the existing grief, self-erasure, and bodies-by-absence notes; the spoiler-safe outset note should broaden its theme list accordingly (e.g. “survival horror, grief, loss of identity, harm to children, and moral guilt over who is saved” — enough to inform without revealing the twist). Any content toggles this plan contemplates (§11 roadmap) should be scoped to let a player who opts into content notes see these specific categories flagged, and the restraint ceiling (§4 of STORY.md — Echoes crack, never stage for shock; 2–4 lines; no gore) remains the harm-reduction backbone even as intensity rises.

## 11. The Options roadmap

Today the Options screen offers volume + mute (persisted) and a data-reset. Proposed additions, all persisted via the existing window.storage pattern:

| Setting | Category | Priority |
| --- | --- | --- |
| Text speed (Slow/Normal/Fast/Instant) + tap-to-complete | Timing/cognitive | P1 (highest value) |
| Reduce flashing (independent of OS) | Photosensitivity | P1 |
| Text size / UI scale | Visual | P1 |
| High-contrast / brighten dim text | Visual | P1 |
| Dyslexia-friendly font | Visual | P2 |
| Haptics on/off (mobile) | Hearing/feedback | P2 |
| Language selector | (Localization) | P2 |

## 12. Testing & audit checklist

- Automated: axe / Lighthouse a11y pass on each screen (contrast, names, roles, order).

- Contrast: re-measure every text color on #070707 (see §3 table); fix sub-AA text.

- Keyboard-only: complete a full playthrough with no pointer — reach and activate every control, no traps, visible focus throughout.

- Screen reader: VoiceOver (iOS) + NVDA — messages announced, order correct, controls labeled.

- Muted: full playthrough with sound off — no lost information.

- Reduced-motion + reduce-flashing: verify both calm the Signal cue while preserving its meaning.

- Photosensitivity: flash-rate/area measurement on the Signal cue and bright-green flashes.

- Zoom/reflow: 200% zoom and 320px width — no clipping, no horizontal scroll.

- Targets: every interactive control ≥ 44×44 px.

Include an accessibility smoke test in the release gate (PRD §8).

## 13. Risks & appendix

### 13.1 Risks

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Screen-reader support underscoped | Blind players can’t play a text game | Prioritize the aria-live chat + AT testing early |
| Dim-grey text fails AA | Low-vision readability | §3 contrast audit + brighten |
| Signal flicker triggers photosensitivity | Harm + compliance | Reduced-motion (done) + reduce-flashing toggle + flash audit |
| Terminal aesthetic vs. readability | Design/access tension | Options (font/contrast/size) as opt-in, aesthetic stays default |

### 13.2 Related documents

- The Signal flicker (visual): Art Bible §5 · the audio half: Audio Bible §5, §8

- Requirements: PRD §7.2 NFR-5, §8

- Readability/font overlap: Localization Plan §6

- Canon/restraint: STORY.md §4

### 13.3 Change log

| Version | Date | Notes |
| --- | --- | --- |
| 1.0 | 2026-07-06 | First accessibility plan. Credits shipped features (reduced-motion, muted-playable, no-reflex, native buttons, ARIA); measured contrast; scoped the option set + screen-reader + photosensitivity work. |
| 1.1 | 2026-07-06 | Expansion v2 (build: PLANNED, docs only). Widened the content/trauma notes (§10) for the raised intensity — a child among the uploaded, the regretter, the left-behind/unchosen, the un-selected dying. Added a visual equivalent for the Echo recovery audio cue (§6) and folded that cue into the photosensitivity audit (§7). Brought the new ECHOES board category + truth-by-assembly under the screen-reader/keyboard/contrast bar (§9). Reaffirmed the structural advantage — new content is reading + tapping, no reflexes, pausable (§8). WCAG 2.2 AA framing unchanged. |

End of document.