# Dead Signal

Production Plan

Jharek

Version 1.1 · 2026-07-06

Table of Contents

| Version | 1.1 |
| --- | --- |
| Status | Living — active plan from current build to release |
| Last updated | 2026-07-06 |
| Owner | Jharek (production/design/dev) |
| Supersedes | PLAN.md (the completed M0–M8 AI-removal + battery roadmap — now historical) |
| Companion docs | PRD · GDD · Technical Design · canon STORY.md |

Purpose. The single plan for getting Dead Signal from its current shipped-spine state to a polished release: what’s done, what’s left, in what order, how we gate each step, how we test, and how we ship. The PRD defines what must be true to ship (release criteria); this document defines how we get there.

Working model. Solo developer. The plan is therefore dependency- and criteria-driven, not calendar-driven — milestones are sequenced by what unblocks what, and each has explicit exit criteria. Target dates are the author’s to set against these gates. The one inviolable rule (inherited from PLAN.md): the game must boot and play at every checkpoint — never leave a broken build between milestones.

## Table of contents

- Current state

- Development status by area

- Roadmap & milestones

- Scope ledger

- Risk register

- QA & playtest protocol

- Release process & runbook

- Post-launch

- Dependencies & assumptions

- Appendix

- Expansion v2 (Narrative Depth) — work track

## 1. Current state

The playable spine is complete. A player can start, cross Harwick by any of three routes, reach the empty Haven, auto-flow into the Phase 3 investigation, uncover all four truths, and reach either ending — offline, deterministic, with zero API calls. What remains is polish, the documentation suite, accessibility, localization, and release hardening — not core construction.

| Dimension | Reality |
| --- | --- |
| Core game | ✅ Shipped: prologue + Phase 3 (4 truth spokes) + finale + 2 endings |
| Determinism | ✅ No AI, no network, no API keys (verified — PLAN.md M4) |
| Persistence | ✅ 3 slots, per-slot profiles, forward-compatible save schema |
| Delivery | ✅ Installable PWA + GitHub Pages CI deploy |
| Docs | 🔧 In progress: GDD/PRD/DESIGN + this plan done; Audio/Art/Loc/Access queued |
| Accessibility | 🔜 Structural advantages in place; option set + audit not yet built |
| Localization | 🔜 Not started — blocked on string externalization |
| Release hardening | 🔜 Platform matrix pass, spoiler audit, store/distribution decision pending |

## 2. Development status by area

Priority: P0 ship-blocking · P1 wanted for a polished launch · P2 post-launch-ok.

| Area | Status | Priority | Notes |
| --- | --- | --- | --- |
| Prologue (P1–P2, 3 routes) | ✅ Done | P0 | Ongoing pacing/HUD polish only |
| Phase 3 investigation | ✅ Done | P0 | 4 regions, gating, Case File evolution |
| Finale + endings | ✅ Done | P0 | Accept/Refuse, recorded per slot |
| Survival economy + tuning | ✅ Done | P0 | Centralized knobs; Phase-3 economy an open lever |
| Encounter resolver + risk tiers | ✅ Done | P0 | Single source of truth for odds + tags |
| Case File (board + journal) | ✅ Done | P0 | Contradictions + evolving questions |
| Audio engine | ✅ Done | P1 | Procedural; Signal-distortion cue gated |
| PWA + deploy | ✅ Done | P1 | Manifest, icons, iOS meta, Pages CI |
| Spoiler/canon consistency pass | 🔧 Ongoing | P0 | Standing gate before any release |
| Documentation suite | 🔧 In progress | P1 | GDD/PRD/DESIGN/Production done; 4 docs left |
| Expansion v2 (Narrative Depth) | 📝 Docs-only pass | P1 | Canon ✅; doc propagation 🔧; content/code a future milestone (M-EXP, §11) — no code exists yet |
| Accessibility option set | 🔜 Planned | P1 | Text-speed, contrast/scaling, audio-cue visual equiv. |
| Localization | 🔜 Planned | P2 | Externalize strings first |
| Mobile platform matrix | 🔜 Planned | P0 | iOS Safari + Android Chrome, installed + in-browser |
| Distribution/monetization decision | 🔜 Open | P1 | Web-only vs. store wrappers; pricing |

## 3. Roadmap & milestones

The path to release, in dependency order. Each milestone lists its goal and exit criteria (the gate that says it’s done). Milestones can overlap where they don’t block each other.

### M-P — Polish & Consistency P0 🔧 in progress

- Goal: the shipped spine reads as finished — pacing, HUD readability, save/load robustness, mobile presentation, and full spoiler/canon alignment across every public surface.

- Exit criteria: a full playthrough per route with zero console errors; no spoiler leaks in README/store/in-game Story (audited vs. STORY.md §4/§7); Case File and location labels correct end-to-end; save→reload→resume restores a safe state on all three slots.

### M-DOC — Documentation Suite P1 🔧 in progress

- Goal: complete the professional doc set.

- Exit criteria: GDD ✅, PRD ✅, DESIGN ✅, Production ✅ (this doc), then Audio Bible, Art Bible + SVG wireframes, Localization Plan, Accessibility Plan — each written to MD source + polished Word/PDF export, indexed in docs/README.md.

- Sequence (agreed): Production → Audio → Art+wireframes → Localization → Accessibility.

### M-EXP — Expansion v2 (Narrative Depth) P1 🔜 code milestone future; docs in progress

- Goal: implement the sanctioned narrative-density pass — Echoes, region sub-stories, the unchosen thread, truth-by-assembly, and the prologue second act — as authored text + nodes only, no new mechanics (STORY.md §9 carve-out). Full deliverable list and staging in §11.

- Staging (hard gate order): (1) STORY.md canon ✅ done → (2) design-doc propagation 🔧 in progress (this edit + GDD/PRD/DESIGN) → (3) content authoring + code integration 🔜 future. This milestone’s code work does not start until the doc propagation lands; this pass is DOCS ONLY.

- Depends on: M-P clean (the shipped spine and its truths/gates/endings are the fixed base this layers onto and must not disturb) + doc propagation complete.

- Exit criteria: ~14 Echo fragments + 7-face cast authored and wired to the new ECHOES Case File category; ~30 new Phase-3 nodes integrated (region sub-stories, U1 unchosen thread) taking Phase 3 from ~35 → ~65 nodes; S1 truth-by-assembly live (each region truth resolves only after its 2–3 supporting pieces are found); prologue second act (P1–P3) integrated spoiler-safe; every shipped truth, gate, and both endings unchanged; loc/a11y deltas from the added text logged (§5, §11); full regression bar (§6.1) green.

### M-A11Y — Accessibility P1 🔜

- Goal: deliver the accessibility option set and pass an audit to WCAG 2.2 AA baseline.

- Depends on: Accessibility Plan (M-DOC).

- Exit criteria: text-speed/instant-reveal option; contrast + scaling verified against the #070707 canvas; a visual equivalent for the Signal audio cue; photosensitivity audit of the distortion effect passed; keyboard-navigable; content/trauma notes surfaced; muted-playable confirmed end-to-end.

### M-LOC — Localization P2 🔜

- Goal: the game is translatable and ships at least one non-English language.

- Critical path: string externalization — strings are hardcoded inline in DeadSignal.jsx today; nothing else in loc can start until they’re extracted.

- Depends on: Localization Plan (M-DOC).

- Exit criteria: externalized string catalog; pseudo-loc pass with no truncation/overflow on a phone screen; ≥1 language integrated and LQA’d; culturalization decisions logged for the 143/KIM → ELLIE motifs.

### M-RC — Release Candidate P0 🔜

- Goal: all PRD P0 release criteria met; the build is a candidate.

- Depends on: M-P, plus the platform matrix pass.

- Exit criteria (from PRD §8): full arc completable on mobile + desktop, zero console errors, zero network calls; both endings reachable and recorded; save schema round-trips; PWA installs and runs offline on iOS Safari + Android Chrome; core-screen accessibility smoke test passes; no spoiler leaks; canon consistency pass clean.

### M-LAUNCH — Release P0 🔜

- Goal: ship.

- Depends on: M-RC + the distribution decision (§7, §9).

- Exit criteria: tagged release; production deploy green; store/listing (if any) live; launch runbook (§7) executed.

### M-POST — Post-launch P2 🔜

- Goal: support and complete the P1/P2 tracks that didn’t gate launch (loc, extra a11y).

- Exit criteria: rolling — see §8.

M-P (polish) ──────────────┐
                           ├──► M-RC ──► M-LAUNCH ──► M-POST
M-DOC ─► M-A11Y ───────────┘            (loc + Expansion v2 can land pre- or post-launch)
        ├─► M-LOC ....................................▲
        └─► M-EXP (docs → content/code) ..........................▲
             (§11; DOCS-ONLY now, content/code a later milestone)

## 4. Scope ledger

The discipline that keeps a solo project shippable. Canonical stop-doing list is STORY.md §9; this formalizes it for production.

### In scope (to release)

Polish of the shipped spine; the documentation suite; accessibility option set; the mobile platform matrix; spoiler/canon hardening; release + deploy. Localization is in scope but may land as a fast-follow (P2).

Expansion v2 (Narrative Depth) — in scope as authored content, staged after the docs (M-EXP, §11). The sanctioned narrative-density pass: Echoes, region sub-stories, the unchosen thread (U1), truth-by-assembly (S1), the prologue second act (P1–P3). This is authored text + node work only — no new mechanics — under the STORY.md §9 carve-out. The current pass is docs-only; content authoring + code integration is a separate later milestone that can land pre- or post-launch.

### Out of scope (explicitly not doing)

- More encounter types, more random exploration beats, more Haven flavor text, more survival mechanics — the investigation layer and regions are the game.

- More combat depth — combat’s meaning is delivered in Phase 3, not through mechanics.

- Any return to live-LLM / networked narration — determinism is a product pillar.

- Multiplayer, social, accounts, cloud saves.

- The Expansion v2 §9 carve-out is narrowly scoped: it sanctions narrative density (authored text + nodes), not new systems. New combat/survival/encounter mechanics remain out of scope even during M-EXP. Restraint (STORY.md §4) is the ceiling on the pass.

### Held open (documented, not in this pass)

- U2 — a dedicated citizen-shelter region for the unchosen (a thematic region holding no new truth). Specified in STORY.md §5 so it can be picked up later without re-planning; not scheduled for M-EXP.

- X1 — ending-texture shading (the same two ending screens shaded by what the player recovered). Documented (STORY.md §5); not in this pass.

### Cut (built then removed — do not resurrect without cause)

- Real-time wall-clock day gates (Lifeline-style) — designed, built, dropped for smooth prologue→Phase 3 flow; scaffolding left dormant behind ?gates (STORY.md changelog #8).

- Live Claude/API narration — removed in favor of authored content (PLAN.md M4).

- The standalone phase2_complete “to be continued” screen — culled; the prologue auto-flows.

## 5. Risk register

Likelihood (L) / Impact (I): H/M/L. Ordered by severity.

| # | Risk | L | I | Mitigation | Trigger to act |
| --- | --- | --- | --- | --- | --- |
| R1 | Spoiler leak into public copy breaks the mystery | M | H | Spoiler discipline codified (GDD §4.5); public-copy audit vs. STORY.md is an M-RC gate | Any new store/marketing/Story-screen copy |
| R2 | Narrative/canon drift across docs + build | M | H | STORY.md single source of truth; standing consistency pass; docs defer to canon | Any edit touching story or a doc |
| R3 | iOS Safari PWA/audio quirks (unlock fails, standalone bugs) | M | M | Existing unlock/resume handling in audio.js; explicit device matrix in M-RC | Any audio/PWA change; new iOS version |
| R4 | Localization debt (hardcoded strings) grows | H | M | Externalize early (M-LOC critical path); treat as a refactor, not a feature | Before committing to any launch language set |
| R5 | Solo-dev bandwidth stalls burndown | H | M | Phased docs; hard non-goals (§4); polish over expansion; criteria-gated milestones | Any milestone slipping without a blocker |
| R6 | Save-schema regression corrupts progress | L | H | Forward-compatible defaults; save round-trip in the QA bar; migrations tested | Any change to snapshot/profile shape |
| R7 | Scope creep re-opens “done” systems | M | M | Scope ledger (§4); changes to cut/out items need a written reason | Any request to add mechanics/combat |
| R8 | Distribution/monetization undecided blocks launch | M | M | Decide before M-LAUNCH (§9); web-only is a valid default | Entering M-RC |
| R9 | DeadSignal.jsx size slows iteration/onboarding | M | L | Optional data-block extraction (DESIGN §13); no architecture change | When navigation cost bites |
| R10 | Expansion v2 scope growth erodes the restraint pillar (Phase 3 ~35 → ~65 nodes) | M | M | Sanctioned carve-out is narrative density only, not mechanics (STORY.md §9); node budget capped at ~2×; U2/X1 held open (§4); truths/gates/endings frozen; restraint (§4) is the ceiling and an M-EXP exit gate | Any M-EXP item proposing a new mechanic, a new truth, or nodes beyond ~2× |
| R11 | Loc + a11y load grows with ~2× Phase-3 text (Echoes + sub-stories) | M | M | Size M-LOC/M-A11Y against the larger post-Expansion string set, not today’s; author Expansion strings before string externalization commits, or plan a second extraction pass; a11y (text-speed/contrast) already covers new text | Committing to a launch language set or the externalization refactor while M-EXP content is unwritten |

## 6. QA & playtest protocol

Determinism makes QA tractable: outcomes are reproducible, so a failure is a real bug, not variance.

### 6.1 Standing regression bar (every release)

- Full start→ending playthrough per route (hospital / metro / route 9) with zero console errors and zero network calls.

- Both endings reachable and correctly recorded (profile.ending).

- Save round-trip: save → reload → resume restores a safe decision point; legacy saves migrate.

- Production build compiles clean.

### 6.2 Automated QA (the established methodology)

The project has a proven browser-automation QA harness (see the worktree PLAYTESTING.md; action item: promote it into docs/ / repo root so it’s a first-class asset). Recipes, verified against source: - Dev flags: ?debug enables GATE_BYPASS + a skip (dev) button + an audio diagnostic overlay + choice-cap warnings (also on in any Vite dev build); ?gates activates the dormant real-time day gates for resting-screen/countdown testing. - 8× time compression — a setTimeout shim to run beat pacing fast without touching Date.now. - Message logger — a MutationObserver over .ds-chat to capture streamed lines. - Auto-driver — clicks real story choices (button.cb.choice-btn inside .ds-choices-pane), with novelty/steered-walker policies; stall detection; case-file/menu recovery. - Gate fast-forward — stub Date.now forward to skip the 17-min DAY_GATE_MS countdown, then restore immediately (a doctored clock poisons autosave timestamps).

### 6.3 Manual playtest matrix

| Axis | Coverage |
| --- | --- |
| Routes | Hospital · Metro · Route 9 (each: ignore-power run + engaged run) |
| Economy | Verify ignore-power scrapes to the intended low; engaged play stays survivable |
| Platforms | iOS Safari, Android Chrome — installed PWA and in-browser |
| Save/load | All 3 slots; interrupt mid-leg; resume; delete-confirm flow |
| Endings | Accept and Refuse; replay for the other ending; 100% accrual across runs |

### 6.4 Content gates (pre-release)

- Canon consistency pass against STORY.md (no contradictions). (When M-EXP content lands, this gate also verifies the Echoes/sub-stories/S1 assembly against the §2/§3/§5/§6 canon, and that no shipped truth, gate, or ending changed.)

- Spoiler audit of every public surface (README, browser/demo shell, in-game Story page). (The prologue second act and Echoes must stay spoiler-safe: no Echoes and no answers in the prologue.)

- Accessibility smoke test (readable, pausable, muted-playable, no-twitch).

## 7.