# Dead Signal

Localization Plan

Jharek

Version 1.1 · 2026-07-06

Table of Contents

| Version | 1.1 |
| --- | --- |
| Status | Planning — pre-implementation (strings not yet externalized) |
| Last updated | 2026-07-06 |
| Owner | Jharek (loc/eng) |
| Canon source | STORY.md |
| Companion docs | PRD · Technical Design · Art Bible |

Purpose. How Dead Signal becomes translatable and ships in more than one language. The plan is front-loaded on one hard dependency — string externalization — because nothing else in localization can begin until the text is extracted from the game logic. Priority in the PRD is P2 (a polished-launch/fast-follow goal, not ship-blocking).

## Table of contents

- Readiness assessment

- The critical path: string externalization

- String architecture

- Target languages & tiers

- Culturalization & voice

- Typography & script coverage

- UI constraints on a phone

- Pipeline & tooling

- QA & LQA

- Effort & sequencing

- Risks

- Appendix

## 1. Readiness assessment

Current state: English-only, fully hardcoded. Every player-facing string is authored inline in src/DeadSignal.jsx — inside the module-scope data pools (INTRO_LINES, PATH_BEATS, EXPLORE_BEATS, STATE_LINES, HAVEN_*, ENCOUNTERS, BOARD_*, the finale/ending arrays, UI labels) and in the render code. There is no i18n scaffolding — no string table, no locale switch, no message-format layer.

Scale. The authored surface is large for a text game: on the order of several hundred string literals (the data pools alone carry hundreds of msgs/choices/text/name/note entries), plus UI chrome (menus, HUD registers, Options, Case File labels). This is the product — it is text-dense by nature.

Implication. Localization is not a translation task first; it is a refactor first. Until strings are externalized, there is nothing for a translator to touch. This document treats externalization as milestone zero.

## 2. The critical path: string externalization

Extract every player-facing string out of DeadSignal.jsx into a locale catalog, and have the game read from it by key.

Approach (recommended):

- Inventory & tag. Sweep the data pools + render layer; mark each string as content (story beats, Ellie/narrator lines) vs chrome (menus, HUD, labels). Content and chrome localize differently (content is voiced; chrome is terse and length-critical).

- Key every string. Give each a stable key (§3). Story beats key by their existing structure (e.g. beat.hospital.leg1.enc2.msg[0]), chrome by function (ui.menu.start).

- Externalize to en catalog. Move the strings into a base-language catalog file(s); replace inline literals with key lookups via a tiny t(key) helper. The game must play identically after this step (English from the catalog) — that’s the checkpoint (mirrors the “never break the build” rule from PLAN.md).

- Only then are other locales just additional catalogs.

Determinism is preserved. Catalogs are static local assets bundled at build — no network, no runtime fetch (respects PRD NFR-1). Locale is chosen from device/browser language with a manual override in Options.

Expansion v2 · build: PLANNED — the Phase-3 surface roughly doubles. The Expansion v2 narrative pass (STORY.md §3/§5/§8 + Changelog — Expansion v2) adds a large block of new translatable content: ~14 Echo fragments (2–4 lines each, the 7-face cast), ~30 new Phase-3 node onEnter/atmosphere strings (region sub-stories; Phase 3 text roughly doubles, ~35 → ~65 nodes), the “unchosen” strings (City Hall selection/petitions/dissent) with the evolving Case File question (why only 143? → who did you leave out — and why?), the prologue second-act strings (route midpoints, the shelter scene, extra Ellie cracks), and one new Case File category label ECHOES. Critical-path implication: externalization (M-LOC0) is still the gate, and it must land before this content is authored into the build. If the ~2× of new Phase-3 text is written back into inline literals in DeadSignal.jsx, the extraction debt compounds — the milestone- zero refactor grows against a moving target. Externalize first, then let the Expansion v2 content land as keyed strings from day one. (No code exists for any of this yet; all of it is design-only.)

## 3. String architecture

- Format. A flat or lightly-nested key→string map per locale (JSON is the pragmatic choice; it diffs well and every TMS speaks it). One base en catalog is the source of truth translators work from.

- Key schema. <domain>.<area>.<id> — e.g. story.haven.final.call, ui.hud.battery, casefile.question.kim, ending.accept.line3. Keys are English-descriptive and never change meaning once shipped (changing a string = new key or a versioned key, so stale translations are detectable).

- Placeholders & format. Use a message-format standard (ICU MessageFormat) for any interpolation (resource counts, [+N Food], 143) and for plurals — plural rules differ per language (e.g. Slavic languages have 3–4 plural forms; battery “%d%%” is fine but any “N items” needs ICU). Keep placeholders named, not positional.

- Registers as metadata. Tag each content string with its voice (ellie / narrator / player-choice / hud) so translators keep the register (§5) and so a per-locale style guide can target them. Expansion v2 (build: PLANNED) adds an echo voice tag for the recovered fragments of the 142 minds — a distinct, terse, mid-thought register that must not be flattened into narrator (§5.1).

- What NOT to externalize. Purely numeric/· continuation tokens, internal ids, the 143 number itself (it is a number, not a word — §5), and debug strings.

## 4. Target languages & tiers

A proposed rollout. Final selection is a business decision (PRD open question) driven by the target markets and the distribution channel.

| Tier | Languages | Rationale |
| --- | --- | --- |
| Pilot | 1 language (suggest Spanish, es-419 or French, fr) | Latin script (no new font), large audience, validates the whole pipeline cheaply |
| Tier 1 | FR, DE, ES-419, PT-BR, IT | Latin-script, high-ROI Western markets; all covered by the current font |
| Tier 2 | JA, ZH-Hans, KO, RU | High-value but each adds script/font work (CJK, Cyrillic) — see §6 |
| Tier 3+ | ZH-Hant, PL, TR, others | Demand-driven expansion |

Sequencing logic: prove the pipeline on one Latin language, ship Tier 1 (no font changes), then take on Tier 2 where each language carries extra typographic cost. Interactive-fiction audiences skew toward EN/JA/ZH/DE/FR/RU, so Tier 2 is where much of the remaining reach is — plan for it, don’t front-load it.

## 5. Culturalization & voice

The traps that a straight translation would break. These need per-locale creative decisions, not literal translation.

- The 143 motif — mostly safe, one nuance. In-game, 143 is the resident count (the status board, the bunks, the player’s held slot). As a number it is universal and must stay 143 everywhere. The cultural resonance — 143 as pager/text shorthand for “I love you” (letter counts 1-4-3) — is an English-culture Easter egg, not load-bearing. Do not try to localize it; just ensure no translated line leans on the “love” reading. Document it so translators understand why the number is fixed. Expansion v2 note (build: PLANNED): the motif now also underpins Echo / roster content — the 143 is a count of people (bunk 143 = Kim’s empty refused bunk, the roster the architect signed, the evolving why only 143? question). Keep it fixed as a number there too; the watch-item is unchanged but its footprint grows.

- KIM → ELLIE contact-name flip. Proper names carry across languages; keep Kim and Ellie as-is (or apply standard transliteration for non-Latin scripts — e.g. キム／エリー in JA). The beat (the reader noticing the name change) works in any language — protect it by keeping the flip visually obvious in every locale. Expansion v2 note (build: PLANNED): the flip’s meaning now extends into Echo/roster content — Kim is deliberately not an Echo (the Signal Core “absence beat,” STORY.md §3), while Ellie is the connected voice; the contrast the flip sets up must stay legible wherever both names appear across Phase 3.

- Ellie’s lowercase, terse register — the hard one. Ellie speaks in all-lowercase as a characterization (diminished, tired, intimate). Case is an English/Latin device — CJK scripts have no case, so “lowercase” conveys nothing there. Each such language needs an equivalent register (e.g. in JA: plain/casual form, minimal particles, no honorifics; in general: clipped sentences, lowercase where the script supports it, informal register). This is a style-guide deliverable per language, agreed with the translator, not a mechanical rule.

- The narrator’s centered italic, sparse voice. Keep the terseness and present-tense immediacy; italics render fine cross-script but carry less weight in CJK — pair with the existing centering.

- Spoiler discipline is a translation constraint. Translators must preserve the cracks-not- answers rule (STORY.md §4): a line that merely implies must not become a line that states. Ship translators the relevant STORY.md context under NDA so they translate the subtext correctly.

### 5.1 Expansion v2 culturalization watch-items — build: PLANNED

New traps introduced by the Expansion v2 narrative pass (STORY.md §3/§5/§8). Design-only; no code exists yet. Fold these into the per-language style guide alongside the items above.

- The child Echo (Theo) — register + content-rating sensitivity. Theo is a child (~8); his Echo is a child processing upload as “a nap on the bus” (STORY.md §3). Two demands per locale: (1) an age-appropriate child register — the diction of an ~8-year-old in that language, which is not a mechanical translation of the English; and (2) content-rating sensitivity — a child facing death is handled differently across ratings boards/markets (some locales are stricter about implied harm to minors). Flag Theo’s fragments for per-market classification review before ship; the source restraint (short, oblique, never staged for shock — §4) is what keeps it shippable, and translation must preserve that restraint rather than sharpen it.

- The terse Echo register — restraint must survive translation. Echoes are 2–4 lines, found, mid-thought — never a scene, never a confession (STORY.md §4: “Echoes crack, they don’t confess”). The failure mode in translation is melodrama: a language’s natural instinct to soften, explain, or emotionally underline will turn a fragment into a speech. Restraint is canon — the child (Theo) and the regretter (Priya) are the hardest lines in the game because they are the shortest. Give translators an explicit brief: match the clipped length, keep the ambiguity, do not add connective/emotional scaffolding. Treat this as a new voice tag (echo, §3) with its own style-guide entry, distinct from narrator.

- The “unchosen / who did you leave out” moral framing. The Expansion v2 spine (STORY.md §2, the unchosen) turns on a moral accusation — you signed who wasn’t saved — carried by City Hall’s selection/petitions/dissent, Marcus’s Echo, and the evolving question why only 143? → who did you leave out — and why?. The framing is accusatory-but-restrained, second-person, and must not tip into either sermon or melodrama in any locale. The pivot from quantity (“only 143”) to culpability (“who did you leave out”) is the load-bearing shift — protect the second-person “you” and the shift itself; some languages will need a deliberate choice of address/formality to keep the accusation personal (see the Ellie register note on informality above).

- Character names — consistency across locales (build: PLANNED). Expansion v2 adds a named cast that recurs across many strings (Echoes, roster, City Hall, Case File PEOPLE). Lock a single rendering per name per locale to avoid drift: Theo · Rosa · Walt · Priya · Marcus · Dr. Lena Sorkin · June · Kim · Ellie. Latin-script locales keep them as-is; non-Latin scripts apply a fixed, agreed transliteration (as with キム／エリー for Kim/Ellie) recorded in a per-locale name glossary so the same character reads identically everywhere. Watch Dr. Lena Sorkin specifically: keep the honorific/title handling consistent (title order and abbreviation of “Dr.” differ per language), and keep first/last-name usage matching how the source deploys it.

## 6. Typography & script coverage

- Current font: IBM Plex Mono (Google Fonts, weights 300/400), fallback 'Courier New',   monospace. IBM Plex Mono covers Latin, Greek, and Cyrillic — so Tier 1 + Russian are typographically ready.

- CJK is the gap. IBM Plex Mono has no CJK glyphs. Japanese/Chinese/Korean need a different face — IBM ships IBM Plex Sans JP/KR/TC/SC (keeps the brand family) or fall back to Noto Sans Mono CJK. Note CJK “monospace” is really duospace (full-width glyphs) — the terminal grid look will shift; validate the aesthetic per script (Art Bible §4 is Latin-specific).

- Font loading & offline. The current @import pulls the font from Google Fonts at runtime. For determinism/offline (PRD NFR-1) and for large CJK faces, self-host and subset the fonts and bundle them; lazy-load the CJK face only for CJK locales to ke